## Slide 1: Industry Project – Grow box
Group 3

## Slide 2: Final Achievements
Successful network established
Shared water tank
Node-red dashboard

## Slide 3: Context Diagram

## Slide 4: Issues encountered
Not checking ACK messages for every message
Missing physical prototype
Missing pre-made crop programs (Ex: Tomato…)
Disconnecting Grow box

## Slide 5: Performance aspects
Messages are being sent faster than needed to avoid them being missed
Quality of design and code
Mostly focused on happy flow
Initial class diagram did not match final product
Code takes a lot of memory

## Slide 6: Evaluation process
What went wrong?
  Promised more than delivered
    physical prototype
What went well?
  Have a working network
    simulated nodes
Effort and time spent?
  Every member of the group had individual tasks
  Everything was integrated at the end
Quality check?
  Stress test

## Slide 7: Demo
Grow-box with server, water tank, and dashboard
Two Grow-boxes with server, water tank, and dashboard
Shared water priority (Distributed Systems)

## Slide 8: Questions?