## Slide 1: Sprint Demo 2
Industry project - grow box

## Slide 2: What we promised

## Slide 3: What we achieved
Concrete idea for our project
Completed documentation
Water tank simulation (Rich-shield)
C# app to display some sensor data (simulate grow box values)

## Slide 4: Retrospective
What went wrong?
  Missing a couple of sensor/actuator for demo
    Fan
    PH sensor (we just received it at ISSD)

## Slide 5: System Architecture
For each system, a customer purchases there could be ‘n’ amount of grow boxes but there is always going to be a server and a water tank.
The water tank being the main supply to distribute the water among all grow boxes.
The server being the main user interface, the c# app.

## Slide 6: Quick Demo

## Slide 7: Sprint Demo 3
Set up ESP32 to MQTT broker server
Finish communication protocol
Connect a Fan / PH sensor
Control one Grow-Box with node-red
  Ex: Turn on / Turn off led with node-red dashboard
  Visualize data with dashboard
  Control fan speed

## Slide 8: Questions?