## Slide 1: Sprint Demo 4
Industry project - grow box

## Slide 2: What we promised
Connect the ESP to the Simulation
Connect Node-Red Server
Go over communication protocol
  Check for any changes after implementing
Implement the rest of the communication protocol

## Slide 3: What we achieved
Connection from hardware to dashboard with 3 types of communication: UART (from Arduino Mega to Growbox ESP), UDP (from Growbox ESP to Server ESP and vice versa), MQTT (from Server ESP to Dashboard)
Now the communication protocol is fully designed with all messages and parameters, and we finally have the messages being sent correctly and between all of the different communication protocols the rest of the messages should be easy to implement

## Slide 4: Retrospective
We still have a lot of work to do but we are positive about the final product we are doing to deliver.
The Server ESP no longer acts as an access point but now everything can be connected to the home network.

## Slide 5: Demo

## Slide 6: Next Sprint
Fully implemented communication between all hardware
The ability to create and delete programs created by the user
Actuator control based on data readings and program parameters

## Slide 7: Thank you! Questions?